**1.** **Overview**

**1.1 Background**

Consulting psychology is a specialty area of [psychology](https://en.wikipedia.org/wiki/Psychology" \o "Psychology) that addresses such areas as [assessment](https://en.wikipedia.org/wiki/Psychological_evaluation" \o "Psychological evaluation) and interventions at the individual, group, and organizational levels.Consulting psychologists typically work in business or non-profit organizations, in consulting firms or in private practice. Consulting psychologists are typically professionally licensed as psychologists.

In this era,somehow we’re facing some critical problems and psychological problems in our daily life.Sometimes we didn’t have any concerned about those problems,because of lack of time and tight schedules.So,that’s why we are launching the project **Healer.**

**1.2 Objectives**

**Healer** will be a web based system which will resolve our time consumption.As the numbers of web surfers are increasing day by day, a web base solution will be certainly more accurate than a traditional desktop base solution. The system will have different level of users.That will be:

1. System Administration.
2. Patient and Psychologist user profiles.
3. Enabling the patients to view psychologist qualification details.
4. Enabling the patients to view psychologist availabilty.
5. Enabling live sessions and events.
6. Rating and review and comments section.
7. Event and counseling notifications.
8. Blog , articles & books.
9. Payment via bkash,nagad,credit card etc.

**1.3 Scope**

**Healer** is a psychological consultancy platform that based on human brain and mindfulness techniques from Eastern traditions with demonstrated efficiancy in many illnesses and in psych, as well as its utility in healthy people, in order to increase their well-being and quality of life.That will be the easy way to your psycological consultation.That much be easier to your tight schedule life for some relaxing time and helps to solve your some digaster problems.We are focus on how to easier way overcome your problems.

**1.4 Dependencies and Risks**

The user must have a device order to use the system. The main risk behind implementing the project is design. If somebody feel bored or their user experience is not so much good then it will be a total disorder. So during development it will be one of our major concerns. Another concern is having common bugs such as the common users are having the same functionalities.

**2. Project Delivery**

**2.1** **Deliverables**

The following contents will be delivered with the project:

# Documentation

**2.2 Timescales**

The time frame for implementing the project is given in Figure(hash).

**2.3 Work Distribution**

The work distribution of the project is given in Table (hash).

**2.4 Project Resources**

The resources required to finish the project is given in Table (hash).

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Duration** | | | | | | | | | |
| **7days 7days 20days 30days 7days 7days** | | | | | | | | | |
| **Project**  **Proposal** |  |  |  |  |  |  |  |  |  |
| **SRS** |  |  |  |  |  |  |  |  |  |
| **Designing** |  |  |  |  |  |  |  |  |  |
| **Coding** |  |  |  |  |  |  |  |  |  |
| **Testing** |  |  |  |  |  |  |  |  |  |
| **Finalization** |  |  |  |  |  |  |  |  |  |

**Figure (hash): Time frames for project implementation**

|  |  |  |
| --- | --- | --- |
|  |  |  |
| Project Proposal | Tanvir Ahmed | 7days |
| Software Requirement Specification | Tanvir Ahmed | 7 days |
| Software Design | Tanvir Ahmed | 20 days |
| Coding | Tanvir Ahmed | 30 days |
| Software Testing | Tanvir Ahmed | 7 days |
| Project Finalization | Tanvir Ahmed | 7 days |

**Table (hash): Work Distribution**

|  |  |  |  |
| --- | --- | --- | --- |
| **Hardware Requirements** | | | |
| **Processor** | **RAM** | | **Hard Disk Space** |
| Dual core or higher | 64 Mb or higher | | 128 Mb or higher |
| **Software Requirements** | | | |
| **Operating System** | | **Database** | |
| For user no specific OS is required. The server machine must have Windows XP/Vista/7 along with .NET framework 4 and IIS. | | SQL Server 2010 | |

**Table hash1 Project Resources**

**3.** **Summary**

**Healer** helps to reduce your time complexity,transportaion and stress of mind.It is often critical to build community relationships to understand the context and enable the collection of appropriate data to supporting the consulting relationship. Strong relationships can increase trust between consultants and clients, leading to more effective interventions.

**4. References**

Online URL:

**<https://www.verywellmind.com/psychology-4014660>**

**<https://www.medicalnewstoday.com/articles/154874>**

**<https://www.ox.ac.uk/admissions/undergraduate/courses/course-listing/psychology-experimental>**